SMART CLASSROOM DEVELOPMENT TEAM PROTOCOL & PR GUIDELINES

Lead Reviewer & Project Manager: Yash-web-14
Target Audience: All 4 Development Team Members
Typography Standard: Comfortaa (Semi Bold)

―――――――――――――――――――――――――――――――――――――――――――――――――――――――

1. Mandatory Feature Branching Rule

Direct commits to main or master are strictly prohibited. Before starting work on your assigned module, every developer MUST pull latest main and create a feature branch using the format:

• Developer 1 (Backend & Security): feature/backend-security-ratelimit

• Developer 2 (Docker & Code Runner): feature/docker-multilang-runner

• Developer 3 (Exam Flow & UI Tokens): feature/exam-flow-design-system

• Developer 4 (AI Governance & GChat): feature/ai-toggles-gchat-landing

2. Mandatory Implementation Plan Attachment

Before writing code or submitting your task, every developer MUST generate a detailed Implementation Plan referencing the Master PRD Document. You MUST copy and paste your complete implementation plan into your GitHub Pull Request description.

3. Pull Request (PR) & Reviewer Assignment to Yash-web-14

After pushing your feature branch to GitHub, open a Pull Request (Base: main <- Compare: feature/<name>). In the Reviewers section on the right sidebar, you MUST assign Yash-web-14 as the Reviewer. Do NOT merge your PR yourself. Only Yash-web-14 is authorized to review, test, approve, and merge PRs.

4. Standard Pull Request (PR) Copy-Paste Template

## Pull Request Title: [Dev X] - [Brief Feature Summary]

### Author Information
• Developer: [Your Name / Dev Role]
• Assigned Reviewer: Yash-web-14
• Branch: feature/<your-feature-name>

### Detailed Implementation Plan
[Paste detailed implementation plan text here]

### Modified / Created Files
• path/to/file_1.py
• path/to/file_2.html

### Self-Verification Checklist
[X] Tested locally without errors
[X] Ready for QA Review by Yash-web-14